|  |  |  |
| --- | --- | --- |
| **S. No.** | **Task** | **Effort in Hours** |
| 1 | Create Content option in Clipbucket. Consume LMS service to share information. | 4 |
| 2 | Video Upload: tag department with video | 6 |
| 3 | Video Visibility based on department of user. User should be able to view videos which belong to user’s department. | 6 |
| 4 | Option for super admin to change department of video. Super Admin should be able to select multiple departments for a video.  Use unique department from user list. | 10 |
| 5 | User Synchronization service with following fields: ·         Department ·         Region ·         Area Office ·         Dealership Name ·         State ·         City ·         SCode ·         VCode ·         Employee Code ·         Employee Name ·         Job Role ·         Primary Role | 8 |
| 6 | UAT (USER Acceptance Testing) | 6 |

I will start development from Monday need Application with db.

Also require LMS service to integrate.

Let me know when you want to start.